UGANDA INDUSTRIAL RESEARCH INSTITUTE

Namanve Industrial and Business Park, Mukono District, Uganda

SYSTEM PROPOSAL

DESIGN AND DEVELOPMENT OF A WEB BASED

INVENTORY MANAGEMENT SYSTEM

FOR UGANDA INDUSTRIAL RESEARCH INSTITUTE (UIRI)

NAKAWA AND NAMANVE CAMPUSES

| Name | Registration Number | Project Responsibility |
| --- | --- | --- |
| Keith Paul Kato | 24/U/26593/EVE | Lead Reporter and Database Design |
| Komukama Tracy | 24/U/06151/EXT | Requirements and Documentation |
| Atuhiire Deo Kamate | 24/U/14365/PS | System Analysis and Testing |

| Programme | Bachelor of Science in Computer Science |
| --- | --- |
| Institution | Makerere University, (Kampala & Jinja) |
| Host Organisation | Uganda Industrial Research Institute (UIRI) |
| Department | Information and Communications Technology (ICT) |
| Field Supervisor | Mr. William Kakooza: IT Engineer at UIRI |
| Submitted to | ICT Team, UIRI Namanve |
| Submission Date | July-August 2026 |

# Project Team and Submission Details

This proposal has been prepared as part of the ICT internship project at the Uganda Industrial Research Institute. It presents the planned database and web application approach for improving the tracking of inventory records across the UIRI working environment.

| Student Name | Registration Number | Assigned Contribution |
| --- | --- | --- |
| Keith Paul Kato | 24/U/26593/EVE | Lead reporting, proposal preparation, database design and documentation coordination |
| Komukama Tracy | 24/U/06151/EXT | Requirements review, user needs analysis and supporting documentation |
| Atuhiire Deo Kamate | 24/U/14365/PS | System analysis, testing support and validation of database design decisions |

| Project Title | Design and Development of a Web Based Inventory Management System for UIRI |
| --- | --- |
| Project Type | Database and Web Application Development |
| Primary User Department | Information and Communications Technology (ICT) |
| Initial Pilot Site | UIRI Namanve |
| Planned Institutional Coverage | Nakawa and Namanve Campuses |

# Table of Contents

Project Team and Submission Details	2

List of Tables	4

Abbreviations and Acronyms	5

1.0 Introduction	6

1.1 Purpose of the Proposal	6

2.0 Background of the Organization	6

2.1 Inventory Context at UIRI	6

3.0 Statement of the Problem	7

4.0 Literature Review	7

4.1 Inventory Management in Institutional Settings	7

4.2 Review of Existing Inventory Control Approaches	7

4.3 Identified Gap	8

5.0 Project Objectives	8

5.1 General Objective	8

5.2 Specific Objectives	8

6.0 Scope of the Proposed System	8

6.1 Functional Scope	8

6.2 Organizational and Geographical Scope	9

6.3 Inventory Categories Covered	9

6.4 Scope Exclusions	9

7.0 Overview of the Proposed System	9

7.1 Main User Roles	9

7.2 Main System Modules	9

8.0 Proposed Methodology and Development Approach	10

8.1 Requirements Gathering	10

8.2 Database Design Approach	10

8.3 Development Approach	10

8.4 Testing and Validation	10

9.0 Proposed Technology Stack	10

10.0 Significance of the Study	10

11.0 Ethical Considerations and Institutional Permissions	11

12.0 Project Limitations	11

13.0 Expected Deliverables	12

14.0 Proposed Work Plan	12

15.0 Estimated Budget	12

16.0 Conclusion	13

17.0 References	13

# List of Tables

Table 1:  Project Team and Assigned Contributions

Table 2:  Project Summary Details

Table 3:  Key Inventory Stakeholders and Data Needs

Table 4:  Review of Existing Inventory Control Approaches

Table 5:  Proposed Inventory Categories

Table 6:  Expected Deliverables

Table 7:  Proposed Work Plan

Table 8:  Estimated Project Budget

# Abbreviations and Acronyms

| Acronym | Full Form |
| --- | --- |
| DBMS | Database Management System |
| ERD | Entity Relationship Diagram |
| ICT | Information and Communications Technology |
| IMS | Inventory Management System |
| MMISDC | Machining, Manufacturing and Industrial Skills Development Centre |
| PDU | Procurement and Disposal Unit |
| RBAC | Role Based Access Control |
| SRS | Software Requirements Specification |
| UIRI | Uganda Industrial Research Institute |

# 1.0 Introduction

This document presents a system proposal for the design and development of a web based Inventory Management System for the Uganda Industrial Research Institute. The proposed system is intended to provide a practical database driven platform for recording, tracking, monitoring and reporting inventory resources used within UIRI operations. The core system requirements are drawn from the UIRI ICT Team project brief [1].

The project was initiated after guidance from the ICT supervisor, Mr. William Kakooza, who identified the need for improved inventory tracking across UIRI. The system is expected to help the institute answer day to day inventory questions such as the number of computers in a department, the specification of a particular brand, the year of purchase, the acquisition batch, operational status, faulty items, serial numbers and current location [1].

The proposal therefore focuses on a system that can support both quantity based stock control and individual asset tracking. This is important because UIRI handles ordinary consumables as well as durable assets such as ICT equipment, laboratory instruments, engineering tools, machines and surveillance devices.

## 1.1 Purpose of the Proposal

The purpose of this proposal is to define the problem, justify the need for the system, identify the intended scope, describe the proposed approach and provide a foundation for the next deliverables. These next deliverables include the Software Requirements Specification, data dictionary, ER diagrams, UML diagrams, source code, user manual, final report and demonstration.

# 2.0 Background of the Organization

Uganda Industrial Research Institute is a government parastatal institution that supports industrial research, technology development, product development, machinery fabrication, value addition, business incubation and practical support to enterprises [2], [3]. The institution operates in a technical environment where accurate management of resources is central to smooth service delivery and institutional accountability.

UIRI has operational activities at Nakawa and Namanve. Nakawa hosts administrative, laboratory, product development, ICT and agro processing related functions. Namanve hosts the Machining, Manufacturing and Industrial Skills Development Centre, which is associated with engineering, fabrication, mechatronics, welding, CNC operations, wood technology, materials testing and industrial skills development [2], [4].

## 2.1 Inventory Context at UIRI

The inventory environment at UIRI is broad. It includes office assets, ICT devices, engineering tools, laboratory equipment, consumables, safety items and surveillance equipment. Such a setting requires a database design that separates fixed assets from consumable stock. Computers, machines and laboratory instruments must be traceable individually, while stationery, reagents, welding rods and other supplies must be monitored by quantity and reorder level.

| Stakeholder Area | Representative Inventory Records Required |
| --- | --- |
| ICT Department | Computers, laptops, servers, routers, switches, projectors, printers, serial numbers and maintenance status |
| Stores and Administration | Office supplies, furniture, consumables, stock receipts, stock issues and general store balances |
| Research and Laboratories | Scientific equipment, testing materials, reagents, glassware and laboratory consumables |
| MMISDC Namanve | Machining tools, fabrication equipment, welding materials, CNC related items and safety equipment |
| Finance and Procurement | Supplier records, purchase references, asset values, acquisition batches and procurement related reports |
| CCTV and Surveillance | Cameras, network video recorders, monitors, security devices and their operational condition |

# 3.0 Statement of the Problem

UIRI requires a more reliable way of tracking institutional inventory across its working departments and campuses. Where inventory information is kept in manual files, paper vouchers or separate spreadsheets, it becomes difficult to obtain a quick and dependable picture of what the institute owns, where each item is located and what condition it is in.

This creates several operational weaknesses. First, management may fail to know the real quantity of available items at a given time. Second, departments may request new items even when similar items already exist elsewhere. Third, faulty or retired equipment may remain recorded as available, creating ghost assets. Fourth, high value assets such as computers, machines and laboratory instruments may not be properly traced by serial number, brand, purchase year, batch and custodian.

The absence of a central database also affects reporting. Producing a report on all computers in Mechatronics, all faulty ICT equipment, all items supplied by a particular supplier or all stock issued in a given month becomes slow and prone to errors. There is therefore a justified need for a secure web based Inventory Management System that supports accurate recording, stock movement history, reports, user accountability and management decision making.

# 4.0 Literature Review

## 4.1 Inventory Management in Institutional Settings

Inventory management involves the control of items received, stored, issued, maintained, transferred or disposed of by an organization. In an industrial research institution, inventory management is broader than ordinary retail stock control because the same system must support consumables and durable assets. Consumables are reduced through use, while durable assets continue to exist and must be tracked by identity, condition, location and responsibility.

A proper database therefore needs a catalogue of item types, records of physical asset instances, stock balances and stock transactions. Treating everything as one simple quantity table would not be enough for UIRI because a computer with a serial number is not managed in the same way as a box of printer paper.

## 4.2 Review of Existing Inventory Control Approaches

| Approach | Strength | Weakness |
| --- | --- | --- |
| Manual ledgers | Simple to start and easy for staff already used to paper records | Slow reporting, weak search ability, limited audit trail and high risk of misplaced records |
| Spreadsheets | Cheap, familiar and useful for small lists | Files can diverge between departments and changes may not be properly controlled |
| Large ERP inventory modules | Strong functionality and broad enterprise coverage | May be costly, complex and too large for the immediate internship prototype |
| Custom web-based database system | Can be designed around UIRI workflows and hosted on the local intranet | Requires careful design, testing and internal maintenance after deployment |

## 4.3 Identified Gap

The identified gap is the need for a localized inventory system that supports both asset tracking and stock control in one database. The system must be able to report on departments, campuses, suppliers, stock movement, low stock levels, asset condition, maintenance records and user activities. This gap is the basis for the proposed UIRI Inventory Management System.

# 5.0 Project Objectives

## 5.1 General Objective

The general objective of the project is to design and develop a secure web based Inventory Management System for Uganda Industrial Research Institute to support centralized tracking, control and reporting of inventory records across the Nakawa and Namanve campuses.

## 5.2 Specific Objectives

1. To study the current inventory tracking problem and identify the users, records, reports and business rules required by UIRI.

2. To design a normalized relational database that can store users, roles, campuses, departments, suppliers, item categories, inventory items, assets, stock balances, transactions and audit logs.

3. To implement secure user authentication and role based access control for administrators, store managers and staff users.

4. To enable registration, editing, classification and tracking of inventory items, including asset details such as brand, serial number, purchase year, batch and condition where applicable.

5. To support stock received, stock issued, stock transferred, stock returned and low stock alerts.

6. To provide supplier management and supplier transaction history.

7. To generate dashboard summaries and printable reports that support stakeholder decision making.

8. To enforce input validation, password protection, session control and audit logging of important user actions.

# 6.0 Scope of the Proposed System

## 6.1 Functional Scope

The system will support user registration, login, role based access, inventory item management, category management, supplier management, stock receipt, stock issue, stock transfer, stock return, low stock alerts, search, filtering, reporting and audit logging.

## 6.2 Organizational and Geographical Scope

The database structure is designed to support both Nakawa and Namanve campuses. The initial implementation may be piloted at UIRI Namanve because that is where the internship supervision and immediate project work are based. However, the campus and department tables will allow extension to Nakawa without redesigning the database.

## 6.3 Inventory Categories Covered

| Category | Examples |
| --- | --- |
| ICT Equipment | Computers, laptops, printers, servers, routers, switches, projectors and monitors |
| Laboratory Equipment | Scientific instruments, testing equipment, reagents, glassware and laboratory supplies |
| Engineering and Industrial Assets | Welding machines, machining tools, CNC related tools, fabrication equipment and maintenance tools |
| Office Assets | Desks, chairs, cabinets, filing equipment, communication devices and general office equipment |
| Consumables | Stationery, printer cartridges, packaging materials, workshop materials and safety supplies |
| Safety and Surveillance Equipment | CCTV cameras, network video recorders, monitors and protective gear |

## 6.4 Scope Exclusions

The proposed system will not implement payroll, full accounting, complete procurement approval workflows, RFID tracking, barcode scanning, IoT telemetry or a full enterprise resource planning platform. These may be considered later after the core inventory database has been implemented and tested.

# 7.0 Overview of the Proposed System

The proposed system will be a browser accessible application connected to a central relational database. Authorized users will use the system to enter item records, record stock movement, search for inventory information, check item status and generate reports. The application will operate through the local intranet during the initial deployment.

## 7.1 Main User Roles

The Administrator will manage users, roles, departments, categories and system settings. The Store Manager will manage day to day inventory entries, suppliers and stock transactions. Staff users will view authorized inventory information and make inventory related requests or confirmations based on the final workflow approved by the ICT team.

## 7.2 Main System Modules

Authentication and role based authorization module

Inventory catalogue and asset registration module

Stock transaction and stock balance module

Supplier management module

Dashboard, search and report generation module

Audit trail and security monitoring module

# 8.0 Proposed Methodology and Development Approach

## 8.1 Requirements Gathering

The project will begin with requirements gathering because the database must reflect the real inventory problem. Information will be collected through the supervisor brief, review of available documents, observation of inventory related activities and discussion with relevant users where permission is granted [1].

## 8.2 Database Design Approach

The database will be designed in three stages: conceptual design, logical design and physical design. The conceptual design will identify the main entities and relationships. The logical design will convert them into normalized relational tables with primary keys and foreign keys. The physical design will define MySQL tables, data types, constraints and indexes. This approach follows the standard database design methodology of moving from requirements analysis to conceptual, logical and physical design [5].

The design will be normalized to at least Third Normal Form. This will reduce unnecessary duplication, prevent update anomalies and support reliable reports. Where the real world requires it, the design may use associative tables to correctly represent many to many relationships such as item suppliers, stock transactions and asset assignments.

## 8.3 Development Approach

The system will be developed incrementally. The first increment will handle login, roles and master data. The second will handle item registration, suppliers and categories. The third will handle stock transactions and balances. The fourth will focus on dashboard reports, audit logs, testing and documentation.

## 8.4 Testing and Validation

Testing will cover database constraints, login and access rights, item registration, stock received, stock issued, stock balance accuracy, low stock alerts, report filtering, search functions and audit log recording. Security testing will include checking for invalid input, unauthorized access attempts and session related weaknesses.

# 9.0 Proposed Technology Stack

The proposed development environment will use open and locally available tools. The backend may be implemented using PHP with MySQL or MariaDB through XAMPP during development. The frontend will use HTML, CSS, Bootstrap and JavaScript. Chart.js may be used for simple dashboard charts. Database access will use parameterized queries to reduce SQL injection risks [1].

The project brief permits suitable frameworks such as Laravel, Django, ASP.NET and Node.js. For the internship prototype, PHP and MySQL remain practical because they are easy to deploy locally, easy to demonstrate and sufficient for a clear database focused implementation [1].

# 10.0 Significance of the Study

The proposed system will support better visibility of institutional resources. Management will be able to know available items, faulty assets, stock levels, departmental allocations and supplier related records. This can improve budgeting, reduce duplicate procurement and support faster decision making.

For the ICT department, the system will simplify the tracking of computers, network devices, projectors, printers and other technical assets. For stores and administration, it will improve stock records and issue history. For research and engineering units, it will help track tools, equipment and consumables needed for practical work.

# 11.0 Ethical Considerations and Institutional Permissions

The project will respect UIRI institutional procedures and confidentiality. Real inventory data, staff data and supplier information will only be used with permission from authorized personnel. Where real data is sensitive or unavailable, dummy records will be used for demonstration and testing.

User passwords will not be stored in plain text. User actions affecting important records will be logged. The system will be designed to avoid exposing internal records to unauthorized users or external systems.

# 12.0 Project Limitations

The project may be limited by the internship timeframe, availability of complete historical inventory records and access to users for validation. Some manual inventory records may also require cleaning before they can be entered into the system.

The initial version will focus on the core database and web application functions. Advanced automation such as barcode scanning, RFID and IoT based equipment monitoring will be left as future enhancements.

# 13.0 Expected Deliverables

| Deliverable | Purpose |
| --- | --- |
| System Proposal | Defines the problem, objectives, scope, methodology and justification for the project |
| Software Requirements Specification | Defines functional and non-functional requirements in a testable form |
| Database Design | Provides ER diagrams, data dictionary, keys, relationships and normalization evidence |
| System Design Diagrams | Provides Use Case, Activity and Class diagrams using Microsoft Visio |
| Source Code | Provides the working implementation of the web-based system |
| Functional System | Demonstrates authentication, inventory management, stock transactions, suppliers and reports |
| User Manual | Guides users on login, item entry, stock movement and reporting |
| Final Report and Presentation | Summarizes the project work, testing, findings, limitations and recommendations |

# 14.0 Proposed Work Plan

The proposed work plan below reflects the six-week schedule for the UIRI Inventory Management System database project. The project started two weeks before this proposal update, with the first two weeks covering initiation, requirements gathering and SRS preparation. The remaining period covers database design, MySQL implementation, module testing, documentation and final presentation in Week 6.

Table 7 Proposed Work Plan

# 15.0 Estimated Budget

| Resource Component | Specification | Estimated Cost (UGX) |
| --- | --- | --- |
| Development Workstation | Laptop or desktop computer for coding, documentation and database testing | 2,200,000 |
| XAMPP Server Suite | Open-source Apache, PHP and MySQL development bundle | 0 |
| Internet and Research Data | Two-month development and documentation support | 300,000 |
| Report Production | Printing and binding of project documentation | 120,000 |
| Backup Storage and Contingency | External backup, stationery and minor deployment support | 200,000 |
| Total Estimate | Estimated prototype project cost | 2,820,000 |

# 16.0 Conclusion

This proposal has presented the need, scope, objectives, methodology and expected deliverables for a web based Inventory Management System for Uganda Industrial Research Institute. The proposed system responds to the practical need for better inventory visibility, stock movement tracking, asset accountability and management reporting across UIRI operations.

The next stage will convert this proposal into a detailed Software Requirements Specification, followed by data dictionary preparation, conceptual and logical ERD design, normalization, UML diagrams, implementation, testing, user documentation and final demonstration. The SRS will follow a structured requirements format consistent with IEEE software requirements documentation guidance [6].

# 17.0 References

[1] ICT Team, UIRI Namanve, "Internship Project Question: Design and Development of an Inventory Management System for Uganda Industrial Research Institute (UIRI)," Uganda Industrial Research Institute, Namanve, Uganda, Project Brief, 2026.

[2] Uganda Industrial Research Institute, "Uganda Industrial Research Institute: Home," UIRI Official Website. Accessed: Jun. 28, 2026. [Online]. Available: https://uiri.go.ug/

[3] Ministry of Trade, Industry and Cooperatives, "Uganda Industrial Research Institute," Government of Uganda. Accessed: Jun. 28, 2026. [Online]. Available: https://www.mtic.go.ug/uganda-industrial-research-institute/

[4] Uganda Industrial Research Institute, "MMISDC-Namanve Campus," UIRI Official Website. Accessed: Jun. 28, 2026. [Online]. Available: https://uiri.go.ug/mmisdc-namanve/

[5] T. M. Connolly and C. E. Begg, Database Systems: A Practical Approach to Design, Implementation, and Management, 4th ed. Harlow, England: Pearson Education, 2005.

[6] IEEE Computer Society, "IEEE Recommended Practice for Software Requirements Specifications," IEEE Std 830-1998, 1998.